End Date: 3-17-21

Number of Hours: 24

Other Engagements:

Spencer - Unable to make standup on 3-4-21

Andrew - Unable to make standup on 3-15-21

Kevin - Unable to make standup on 3-17-21

Evaluation Metric: Timely work, finishing all assigned tasks, and attending standups

Scrum Master: Andrew

Team Members:

Kevin

Sarah

Spencer

|  |  |
| --- | --- |
| Task 1: Define request & response format  Task Size: Small  Task 2: Create parking spot model  Task Size: Medium  Task 3: Create registration page  Task Size: Medium | Task 4: Create registration endpoint  Task Size: Medium  Task 5: Create login page  Task Size: Medium  Task 6: Create login endpoint  Task Size: Medium |